Project Charter

Project Title: Recruitment Operations & Hiring Funnel Analytics Platform

Project Type: Data Analytics and Recruitment Operations Management System

Project Duration: 5 Weeks

Project Sponsor: University Placement Officer

Project Team

- Project Lead / PMO Analyst

- Data Analyst

- Dashboard Developer

- Database Developer

Project Background

Campus recruitment activities play a critical role in helping students secure employment opportunities before graduation. Universities regularly coordinate with multiple companies, manage large volumes of student applications, and track candidate progress through various hiring stages.

Currently, recruitment data is often maintained using spreadsheets and manual reporting methods. As the number of students, recruiters, and job applications increases, manual tracking becomes inefficient and time-consuming. Stakeholders face difficulties in monitoring recruitment performance, identifying candidate drop-off trends, and generating timely reports for decision-making.

To address these challenges, this project proposes the development of a Recruitment Operations and Hiring Funnel Analytics Platform that provides centralized reporting, recruitment analytics, and dashboard-based insights.

Business Problem

The placement cell currently manages recruitment activities involving approximately:

- 500 Students

- 50 Recruiting Companies

- 1,000+ Job Applications

The existing manual process creates several operational challenges:

- Time-consuming report preparation.

- Limited visibility into recruitment funnel performance.

- Difficulty identifying candidate drop-off points.

- Lack of recruiter workload monitoring.

- Delayed access to recruitment insights.

- Inconsistent reporting across stakeholders.

These challenges affect the efficiency and effectiveness of recruitment operations.

Project Goal

The primary goal of this project is to develop a recruitment analytics platform that enables stakeholders to monitor candidate progression, analyze recruitment performance, automate reporting processes, and improve decision-making through data-driven insights.

Project Objectives

The project aims to achieve the following objectives:

- Track candidate progression across all recruitment stages.

- Measure recruitment funnel conversion rates.

- Monitor recruiter workload and hiring performance.

- Identify candidate drop-off trends and recruitment bottlenecks.

- Automate recruitment reporting processes using Python and SQL.

- Develop interactive dashboards for recruitment analytics.

- Improve stakeholder visibility into recruitment operations.

Scope of the Project

In Scope

The project will include:

- Recruitment data collection and management.

- Hiring funnel stage tracking.

- KPI calculation and reporting.

- Recruiter workload analysis.

- Candidate conversion analysis.

- SQL-based analytics.

- Python-based report automation.

- Looker Studio dashboard development.

- Project documentation and reporting.

Out of Scope

The project will not include:

- Resume parsing systems.

- AI-based candidate matching.

- Real-time interview scheduling.

- Applicant Tracking System (ATS) development.

- Job recommendation engines.

- Mobile application development.

Stakeholders

| Stakeholder | Role |
| --- | --- |
| Placement Officer | Project Sponsor |
| Recruiters | End Users |
| Hiring Managers | Decision Makers |
| Students | Candidates |
| Project Team | Development and Reporting |

Key Deliverables

The project will produce the following deliverables:

Documentation Deliverables

- Business Problem Statement

- Project Charter

- Stakeholder Register

- Scope Document

- KPI Definitions

- Risk Register

- Project Closure Report

Technical Deliverables

- Recruitment Database

- SQL Analytics Queries

- Automated Reporting Scripts

- Executive Dashboards

Reporting Deliverables

- Executive Recruitment Dashboard

- Recruiter Performance Dashboard

- Hiring Funnel Dashboard

Success Criteria

The project will be considered successful if the following objectives are achieved:

| Success Metric | Target |
| --- | --- |
| Dashboards Developed | 3 |
| KPIs Tracked | 15+ |
| Stakeholder Groups Supported | 5 |
| Reporting Time Reduction | 65% |
| Data Accuracy | Above 95% |
| Automated Reports Generated | Weekly |

Assumptions

The project is based on the following assumptions:

- Recruitment data will be available for analysis.

- Stakeholder requirements are clearly defined.

- Historical recruitment records can be simulated for project purposes.

- SQL, Python, and Looker Studio tools are available.

- Project activities will be completed within the planned timeline.

Constraints

The project is subject to the following constraints:

- Limited project duration of 5 weeks.

- Simulated recruitment data environment.

- Limited access to real-world recruitment systems.

- Development performed within academic project requirements.

Project Timeline

| Phase | Duration |
| --- | --- |
| Project Initiation | Week 1 |
| Requirements Gathering | Week 1 |
| Data Design & Database Development | Week 2 |
| Recruitment Analytics Development | Week 3 |
| Dashboard Development | Week 4 |
| Testing & Validation | Week 5 |
| Project Closure | Week 5 |

Risks

Potential project risks include:

- Incomplete or inconsistent recruitment data.

- Delays in dashboard development.

- Errors in KPI calculations.

- Reporting automation failures.

- Time limitations affecting project completion.

Risk mitigation strategies will be documented in the project Risk Register.

Project Approval

This Project Charter formally authorizes the initiation of the Recruitment Operations & Hiring Funnel Analytics Platform project and establishes the objectives, scope, stakeholders, deliverables, and success criteria required for successful project execution.

Prepared By:
Karthick Raja
Project Lead / PMO Analyst

Project Status: Approved for Initiation