PROJECT CHARTER

Project Title: Recruitment Operations & Hiring Funnel Analytics Platform

Document Version: 1.0

Executive Summary

The Recruitment Operations & Hiring Funnel Analytics Platform is a comprehensive data engineering and business intelligence initiative designed to optimize the end-to-end recruitment lifecycle. This project simulates a large-scale university or agency recruitment drive, tracking over 1,000 application records across 500+ candidates and 50+ companies. By engineering an automated ETL (Extract, Transform, Load) pipeline using Python and SQL, and visualizing the data through Looker Studio, this project will eliminate manual reporting bottlenecks and provide actionable, real-time insights into candidate progression, conversion rates, and Service Level Agreement (SLA) adherence across five distinct hiring funnel stages.

Project Objectives & Success Criteria

The project is driven by the need to transform raw applicant tracking data into strategic insights. The core objectives are:

- Workflow Automation: Reduce manual recruitment reporting preparation time by an estimated 65% (from an average of 2.5–3 hours per cycle to 50–60 minutes) utilizing Python and SQL automation.

- Data Visualization: Develop 3 targeted executive dashboards in Looker Studio tailored for distinct operational needs.

- Funnel Optimization: Accurately track candidate progression across 5 hiring stages to identify drop-off trends and conversion bottlenecks.

- Operational Governance: Maintain rigorous project documentation, including risk registers, change request logs, and KPI scorecards, ensuring complete transparency for all stakeholders.

Project Scope

In-Scope:

- Creation of a relational database schema to house simulated recruitment data (Candidates, Companies, Jobs, Applications).

- Development of a Python-based synthetic data generator utilizing libraries such as Faker and pandas to populate the database with realistic application volumes.

- Formulation of advanced SQL queries to calculate funnel metrics (Stage-to-Stage Conversion, Time-to-Hire, Drop-off Rates).

- Automation of a data pipeline pushing aggregated SQL outputs to Google Sheets via Python (gspread/API).

- Design and deployment of 3 Looker Studio dashboards.

- Comprehensive documentation of project phases, risks, and operational recommendations.

Out-of-Scope:

- Deployment of a live, user-facing web application for candidates to submit actual resumes.

- Integration with live, third-party Applicant Tracking Systems (e.g., Workday, Greenhouse).

- Natural Language Processing (NLP) or AI-based resume parsing.

Stakeholder Identification & Reporting Requirements

The platform is designed to serve 5 primary stakeholder groups, each with specific analytical needs:

- Project Sponsors: Require high-level visibility into overall recruitment volume, total placements, and platform ROI.

- Recruitment Managers: Require oversight on team SLA adherence, workload distribution, and overall pipeline velocity.

- Recruiters: Require tactical, day-to-day data on active applications, individual candidate bottlenecks, and pending tasks.

- Hiring Managers: Require insights into candidate quality, technical interview pass rates, and late-stage drop-off reasons.

- Candidates (System Proxy): Represented by data points measuring the efficiency and speed of communication (minimizing time spent waiting in stages).

Technical Stack & Architecture

- Database Management: PostgreSQL / SQLite (via standard SQL)

- Scripting & Automation: Python (pandas, SQLAlchemy, Faker, gspread)

- Data Storage / Intermediary: Google Sheets (acting as the live data warehouse for BI tools)

- Business Intelligence / Visualization: Google Looker Studio

- Project Management & Tracking: Jira, Microsoft Excel / Google Sheets, Microsoft Word

Funnel Architecture & Key Metrics

The platform will track candidate progression across a strictly defined 5-stage funnel:

- Application Applied: Initial resume submission.

- Resume Screened: Recruiter review against baseline requirements.

- First Round Interview: Behavioral/cultural screening.

- Technical Interview: Core competency evaluation / live coding.

- Offer Extended: Final decision and contract negotiation.

Primary Analytics Computed:

- Stage-to-Stage Conversion Rate: Percentage of candidates advancing from Stage $n$ to Stage $n+1$.

- SLA Adherence: Measurement of time-in-stage against predefined maximum business days (e.g., maximum 3 days in "Resume Screened").

- Drop-off / Withdrawal Rate: Volume of candidates exiting the pipeline at critical junctures.

High-Level Implementation Plan (Phases)

The project will be executed through a highly structured, sequential methodology to ensure data integrity and logical progression:

- Phase 1: Deep Research & Project Definition – Finalize funnel stages, establish KPIs, and map stakeholder requirements.

- Phase 2: Data Architecture & Engineering – Design database schemas, generate synthetic applicant datasets, and write aggregation SQL scripts.

- Phase 3: Pipeline Automation – Develop Python ETL scripts to extract SQL data, apply analytical transformations, and load operational metrics into Google Sheets autonomously.

- Phase 4: Dashboard Development – Connect Looker Studio to the automated data feeds and construct the 3 executive dashboards.

- Phase 5: Insights & Final Documentation – Analyze the visualized data to identify mock bottlenecks, formulate business recommendations, and finalize tracking logs.

Stakeholder Matrix

The reporting framework is designed to serve five distinct stakeholder groups, each with targeted dashboard requirements:

| Stakeholder Group | Primary Interest / Goal | Key Dashboard Metrics |
| --- | --- | --- |
| 1. Project Sponsors | High-level efficiency and ROI. | Total placements, overall time-to-hire, overall conversion rate. |
| 2. Hiring Managers | Quality of candidates reaching final rounds. | Technical round pass rates, drop-off reasons post-interview. |
| 3. Recruitment Managers | Team capacity and operational bottlenecks. | SLA breach alerts, active applications per recruiter, workload distribution. |
| 4. Recruiters | Daily task management and pipeline clearing. | Individual candidate queues, pending feedback loops, aging applications. |
| 5. University Liaisons | Student placement success across 500+ students. | Conversion rates segmented by university and major, company engagement. |

Project Deliverables

- Project Documentation Hub: Master xlsx file containing the Risk Register, Change Request Log, and KPI Scorecards.

- SQL DDL/DML Scripts: .sql files containing the database schema and analytical views.

- Python ETL Repository: Fully commented .py scripts for data generation and pipeline automation.

- Looker Studio Dashboards: Links to the 3 functional, interactive BI reports.

- Final Analytical Report: A summary identifying key recruitment bottlenecks found in the data and actionable recommendations.

Risks & Constraints

| Risk ID | Risk Description | Mitigation Strategy |
| --- | --- | --- |
| R-01 | Synthetic data generation may lack statistical realism, skewing conversion rates and making dashboards look unnatural. | Implement strict logical constraints in the Python generator (e.g., ensuring timeline chronology and realistic drop-off probabilities at technical stages). |
| R-02 | Google Sheets API rate limits may interrupt the automated data pipeline if updates are too frequent. | Optimize Python scripts to process data in bulk and schedule updates to run periodically (e.g., once daily) rather than in real-time. |
| R-03 | Scope creep during dashboard development, leading to cluttered, unfocused visualizations. | Strictly adhere to the predefined stakeholder requirements mapped in Phase 1; enforce a 3-dashboard limit. |

Project Charter Approval

(Signatures denote approval of the project scope, objectives, and resource allocation as defined above.)

Project Lead / Developer: ___________________________ Date: _________

Academic Advisor / Sponsor: ________________________ Date: _________