Stakeholder Analysis

Project Title: Recruitment Operations & Hiring Funnel Analytics Platform

Purpose

Stakeholder Analysis is conducted to identify the individuals and groups involved in the project, understand their level of interest and influence, and define appropriate engagement strategies. This helps ensure effective communication, requirement gathering, and stakeholder satisfaction throughout the project lifecycle.

Stakeholder Analysis Matrix

| Stakeholder | Role | Interest Level | Influence Level | Stakeholder Category | Engagement Strategy |
| --- | --- | --- | --- | --- | --- |
| Placement Officer | Project Sponsor | High | High | Manage Closely | Provide regular project updates, KPI reports, and dashboard demonstrations. |
| Recruiters | End Users | High | Medium | Keep Engaged | Gather reporting requirements and collect feedback on recruitment analytics. |
| Hiring Managers | Decision Makers | High | High | Manage Closely | Share hiring funnel insights and involve them in key project reviews. |
| Students | Candidates | Medium | Low | Keep Informed | Communicate project benefits and provide periodic updates. |
| PMO Team | Reporting & Governance Team | High | Medium | Keep Engaged | Conduct weekly review meetings and monitor project progress. |
| Development Team | Project Implementation Team | High | Medium | Keep Engaged | Track tasks, discuss technical issues, and monitor deliverables. |
| University Management | Executive Stakeholders | Medium | High | Keep Satisfied | Provide summary reports highlighting placement performance and project outcomes. |

Power-Interest Grid

High Power – High Interest (Manage Closely)

Stakeholders in this category have significant influence on project decisions and are highly interested in project outcomes.

- Placement Officer

- Hiring Managers

Management Approach:

- Frequent communication

- Progress review meetings

- Dashboard demonstrations

- Approval of major deliverables

High Power – Low/Medium Interest (Keep Satisfied)

These stakeholders can influence project success but may not be involved in day-to-day activities.

- University Management

Management Approach:

- Monthly status reports

- Executive summaries

- Highlight project achievements and business impact

Low/Medium Power – High Interest (Keep Engaged)

These stakeholders actively use project outputs and provide valuable feedback.

- Recruiters

- PMO Team

- Development Team

Management Approach:

- Weekly discussions

- Requirement validation sessions

- Feedback collection meetings

- Progress tracking updates

Low Power – Medium Interest (Keep Informed)

These stakeholders are affected by project outcomes but have limited decision-making authority.

- Students

Management Approach:

- Share project updates when required

- Communicate expected benefits

- Provide recruitment-related information

Stakeholder Expectations

| Stakeholder | Expectations |
| --- | --- |
| Placement Officer | Improved visibility into recruitment performance and placement statistics. |
| Recruiters | Easier access to recruitment reports and workload monitoring. |
| Hiring Managers | Better understanding of candidate progression and hiring performance. |
| Students | Transparent recruitment process and improved placement opportunities. |
| PMO Team | Accurate reporting, KPI monitoring, and project governance. |
| Development Team | Clear requirements and successful project completion. |
| University Management | Improved placement outcomes and operational efficiency. |

Communication Strategy

| Stakeholder | Communication Method | Frequency |
| --- | --- | --- |
| Placement Officer | Meetings, Progress Reports | Weekly |
| Recruiters | Email, Dashboard Reviews | Weekly |
| Hiring Managers | Meetings, Reports | Bi-Weekly |
| Students | Email Updates | Monthly |
| PMO Team | Team Meetings | Weekly |
| Development Team | Daily Stand-Up Meetings | Daily |
| University Management | Executive Reports | Monthly |

Conclusion

The stakeholder analysis identifies the key individuals and groups involved in the Recruitment Operations & Hiring Funnel Analytics Platform project. By understanding stakeholder interests, influence levels, and expectations, the project team can establish effective communication channels and engagement strategies to ensure successful project execution and stakeholder satisfaction.